AI-NATIVE HR MODEL FOR TATA BUSINESSES

Project Plan & Deliverable Details

Nirmit Shah, TAS Intern

Date: 10/04/2026

Appraiser: Tanushri Malakar, Group Digital

Reviewer: Royen Fernandes, Group Digital

1. Executive Overview

2. Project Scope & Objectives

2.1 Primary Objective

2.2 Scope Boundaries

- In Scope: AI applications in talent acquisition, workforce planning, learning & development, employee experience, performance management, and HR analytics across Tata Group companies.

- Out of Scope: Implementation or deployment of production systems; IT infrastructure procurement; changes to existing HRMS platforms unless explicitly recommended.

2.3 Success Criteria

- A comprehensive, evidence-based AI-native HR model endorsed for further evaluation by Group HR leadership.

- At least 3 validated case studies demonstrating feasibility of proposed AI-native practices.

- A clear adoption roadmap with metrics, governance guardrails, and toolchain recommendations.

3. Deliverable Breakdown

Deliverable 1: Trend Exploration Report

Objective: Map the global landscape of AI-native HR practices and assess enterprise relevance for Tata businesses.

Scope & Key Components

- Global scan of AI-native HR practices across leading enterprises (e.g., Unilever, IBM, Siemens, Infosys) and HR-tech startups.

- Analysis of AI applications across the HR value chain: recruitment, onboarding, L&D, performance, engagement, workforce planning, and offboarding.

- Technology landscape overview covering generative AI, NLP, predictive analytics, computer vision, and agentic AI in HR contexts.

- Regulatory and ethical considerations: data privacy (DPDP Act, GDPR), algorithmic bias, explainability standards, and employee consent frameworks.

- Relevance mapping to Tata Group’s multi-industry, multi-geography operating model.

End Goal: Written report with executive summary, trend matrices, and a relevance-scored shortlist of AI-native practices.

Dependencies: None

Deliverable 2: Research Hypotheses

Objective: Define testable hypotheses that bridge external trends with Tata’s organizational context and strategic priorities.

Scope & Key Components

- Hypothesis generation grounded in findings from Deliverable 1 and internal stakeholder consultations.

- Structured hypothesis format: problem statement, proposed AI-native intervention, expected outcome, and measurable success indicator.

- Prioritization framework based on business impact, feasibility, data readiness, and alignment with Group HR strategy.

- About 5–7 hypotheses spanning at least 3 HR sub-functions.

End Goal: Hypothesises with rationale documentation and prioritization scores.

Dependencies: Trend Exploration Report

Deliverable 3: Case Study Portfolio

Objective: Investigate and validate selected hypotheses through structured case studies.

Scope & Key Components

- 3–5 case studies selected from the prioritized hypothesis register.

- Each case study to include:

  - Problem statement and organizational context.

  - Methodology and experiment design (qualitative, quantitative, or mixed).

  - Tools and technologies evaluated (with vendor/open-source assessment).

  - Results, insights, limitations, and failure points.

  - Risk assessment: bias, privacy, adoption resistance, integration complexity.

  - Scalability potential across Tata Group companies.

End Goal: Case study compendium with standardized structure across all studies.

Dependencies: Research Hypotheses

Deliverable 4: Prototype / Concept Validation Outputs

Objective: Demonstrate feasibility of high-priority AI-native practices through working prototypes or proof-of-concept artefacts.

Scope & Key Components

- 1–2 prototypes or concept demos for the highest-impact case studies (where applicable).

- Examples: AI-powered candidate screening pipeline demo, automated skills-gap analysis dashboard, intelligent onboarding chatbot prototype.

- Technical documentation: architecture, data requirements, model selection rationale, and integration points.

- User testing notes or feedback from HR stakeholders (if feasible within timeline).

End Goal: Working prototype/demo with supporting technical documentation and a feasibility assessment memo.

Dependencies: Case Study Outcomes; tool/platform access.

Deliverable 5: Final AI-Native HR Model

Objective: Synthesize all research, case studies, and validation outputs into a comprehensive, implementable AI-native HR model for Tata businesses.

Scope & Key Components

- Proposed AI-native processes and workflows for each HR sub-function addressed.

- Governance framework: data ownership, algorithmic accountability, human-in-the-loop decision points, escalation protocols.

- Toolchain recommendations: vendor evaluation, build-vs-buy analysis, integration architecture.

- Metrics and performance indicators: KPIs for measuring AI impact on HR outcomes (time-to-hire, engagement scores, attrition prediction accuracy, L&D effectiveness, etc.).

- Adoption strategy for Tata Sons Group HR: phased rollout plan, change management considerations, capability-building requirements.

End Goal: Comprehensive model document (25–35 pages) with process diagrams, governance matrices, and an adoption roadmap.

Dependencies: Deliverables 1–4.

Deliverable 6: Executive Summary & Presentation

Objective: Distil the project’s findings and recommendations into a leadership-ready presentation.

Scope & Key Components

- Executive summary document: 3–5 page synthesis of key findings, model highlights, and strategic recommendations.

- Presentation deck: 15–20 slides covering the project narrative from research to recommendation.

- Appendix with supporting data, detailed case study summaries, and technical specifications.

- Q&A preparation brief: anticipated leadership questions and prepared responses.

End Goal: Executive summary (PDF) and presentation deck (PPTX).

Dependencies: Final AI-Native HR Model

4. Eight-Week Project Timeline

| Week | Phase | Key Activities | Deliverables |
| --- | --- | --- | --- |
| 1 | Discovery | Stakeholder meetings with Group HR; define project charter and scope; identify data sources and access requirements | Project Plan |
| 2 | Research | Conduct and understand AI in HR trends using case studies; keep interacting with Group HR to understand current context | Trend Report (Draft) |
| 3 | Hypothesis | Finalize Trend Report; come up with 5–7 research hypotheses; decide on the prioritization; Appraiser review | Trend Report (Review and Final), Hypothesis (Start) |
| 4 | Case Study | Select 2-3 Hypothesis to do case study investigations; Decide on their methodology; Identify tools and platforms to evaluate | Hypothesis (Final), Case Study (Start) |
| 5 | Case Study | Execute case study experiments; evaluate AI tool’s impact; document findings, risks, and limitations; identify prototype candidates. | Case Study (In Progress) |
| 6 | Prototype | Build a prototype or proof-of-concept demo; conduct internal feasibility testing; gather stakeholder feedback; finalize case studies. | Case Study (Final), Prototype |
| 7 | Framework | Synthesize findings into the AI-native HR Framework; draft processes, governance, toolchain, metrics, and adoption plan; internal review | Final Framework(Draft) |
| 8 | Framework | Finalize Framework document; prepare executive summary and leadership presentation; submit all deliverables. | Final Framework(Review); Executive Presentation |

5. Milestones & Review Checkpoints

| Week | Milestone | Description | Reviews |
| --- | --- | --- | --- |
| End of W1 | Initial Research and Project Kick-off | Scope confirmed; research plan approved; stakeholder interviews scheduled |  |
| End of W3 | Trend Analysis | Trend Report Finalised; Hypothesis shared for feedback and prioritization | Mid-Review with Appraiser |
| End of W5 | Case Study Stage | Case studies in progress; prototype candidates identified; early findings shared. |  |
| End of W6 | Prototyping Stage | Try for a live demo, and review with the stakeholders |  |
| End of W7 | Framework Document Review | Draft circulated with the team for review before final review. | End Review with Appraiser and Reviewer |
| End of W8 | Final Review & Presentation | Final Presentation to the leadership. |  |

7. Key Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Limited access to internal HR data | Low | Try to use synthetic data with prototypes if needed |
| Stakeholder availability for interviews | High | Front-load interviews to Weeks 1–2; prepare asynchronous survey as fallback. |
| Tool/Platform Access Delays | Low-Medium | Try to use open-source alternatives wherever possible |
| Prototype complexity exceeds timeline | Medium | Scope prototypes as minimum viable demos; Concept validation over perfection. |